DAILY WORK SUMMARY

Privacy & Compliance Control Center - 13 July 2026

Application: Privacy & Compliance Control Center

Environment: Single Databricks workspace

Authentication: OAuth 2.0 client credentials (machine-to-machine)

Completed: 13 July 2026

Backup: backups/privacy-control-center-oauth-live-20260713-100148.zip

Outcome: The application now authenticates successfully to the real Databricks workspace, refreshes OAuth tokens automatically, serves live governance data, and returns verified catalog, schema, and table access in User Access Explorer.

# 1. Executive Summary

The control center was moved from legacy or demo-style workspace connectivity to a live, single-workspace Databricks integration. The final design intentionally does not include multi-workspace discovery. Backend credentials remain in the server-side environment file and are exchanged for short-lived OAuth access tokens. The frontend receives workspace metadata and governance results only; it never receives the client secret or access token.

During verification, OAuth initially failed because account-level variable names and an invalid credential pair were used for a workspace-level flow. After the environment variables were corrected and a valid workspace service-principal credential pair was supplied, the token exchange and workspace API verification succeeded.

# 2. Final Credential Configuration

| Environment variable | Purpose |
| --- | --- |
| DATABRICKS_HOST | HTTPS URL of the one connected Databricks workspace. |
| DATABRICKS_WORKSPACE_NAME | Optional friendly name displayed in the disabled workspace selector. |
| DATABRICKS_CLIENT_ID | Application/client ID of the workspace-assigned Databricks service principal. |
| DATABRICKS_CLIENT_SECRET | OAuth secret used only by the backend token exchange. |

Security: No secret value, bearer token, or full credential pair is reproduced in this document. Credentials must remain in backend/.env, must not be committed to source control, and should be rotated if exposed.

# 3. OAuth Connection Flow

At backend startup, validate that the workspace host, client ID, and client secret are configured.

POST a client-credentials request to the workspace /oidc/v1/token endpoint with scope all-apis.

Cache the returned access token in backend memory and refresh it before expiration.

Attach the bearer token automatically to every Databricks REST API request.

If Databricks returns HTTP 401, refresh the token once and retry the original request.

Verify the connection with the live Workspace API before presenting the workspace as connected.

# 4. Backend Changes

Introduced services/workspace_auth.py as the single source for configuration validation, token issuance, refresh, and workspace identity.

Removed the Databricks Accounts API and workspace-selection endpoints; GET /workspace is the only workspace route.

Centralized OAuth bearer-token injection in the existing Databricks REST request helper, preserving catalogs, schemas, tables, volumes, metadata, permissions, bindings, identity explorers, comparison, permission mutations, and exports.

Removed the hardcoded fallback user so failed identity calls cannot appear as valid demo data.

Set governance response-cache duration to zero so requests retrieve current workspace information.

Updated test_connection.py to verify OAuth and the workspace REST API without printing credentials or tokens.

Normalized network and OAuth failures into a controlled workspace-authentication error so startup diagnostics remain clear.

# 5. Frontend Changes

The Data Explorer loads the verified workspace from GET /workspace and then loads catalogs.

The workspace control remains visually consistent with the existing design but is disabled because only one workspace is supported.

Connection failure is displayed as: Unable to connect to Databricks Workspace.

The client secret and OAuth access token are never sent to or stored by the frontend.

# 6. User Access Explorer Issue and Repair

After the workspace connected, user search returned real SCIM users but catalog access displayed zero. Live diagnostics confirmed that users and catalogs were available, while the access scan stopped after seven objects and returned partial results.

| Root cause | Correction |
| --- | --- |
| Depth-first catalog traversal | Scan permissions for every catalog before descending into schemas, tables, and volumes. |
| 15-second scan budget | Increase the default budget to 60 seconds, request timeout to 10 seconds, and object limit to 1,000. |
| Missing built-in membership | Treat every assigned workspace identity as a member of the Databricks built-in account users principal. |
| Duplicate effective entries | Merge direct and inherited grants by securable name while combining privileges, sources, and principals. |

# 7. Live Verification Results

| Verification | Result |
| --- | --- |
| OAuth client-credentials exchange | Passed |
| Workspace REST API verification | Passed |
| Connected deployment | dbc-d5d034c9-7400 |
| Live SCIM users returned | 4 |
| Live catalogs returned | 8 |
| Known-user effective catalogs after repair | 5 |
| Known-user schemas returned during scan | 2 |
| Known-user tables returned during scan | 28 |
| Objects scanned in verification | 39 |
| Python compilation | Passed |
| Vite production build | Passed |
| Frontend and backend HTTP checks | Passed on ports 5173 and 8000 |

Large workspaces can still reach the configured scan limit for lower-level objects. Catalog permissions are now scanned first, so catalog access is not incorrectly reported as zero even when the deeper scan is partial.

# 8. Operating Procedure

Maintain only the four DATABRICKS_* variables described in Section 2.

Restart the backend after changing .env because configuration is loaded at process startup.

Run python test_connection.py from the backend directory to validate OAuth safely.

Start FastAPI on port 8000 and Vite on port 5173, then confirm GET /workspace returns connected=true.

Use User Access Explorer to search a real SCIM user and review catalogs first; treat a partial-scan warning as incomplete lower-level coverage, not as zero catalog access.

# 9. Backup Record

A timestamped archive was created after the successful OAuth connection and User Access Explorer repair. Generated dependency and build caches were excluded. The archive contains the saved backend, frontend, documentation, and environment configuration state.

Backup file: backups/privacy-control-center-oauth-live-20260713-100148.zip

# 10. Rollbacks and Final Service State

A bounded concurrent permission-scan experiment and an additional incomplete-scan frontend alert were introduced briefly, then reverted at the user's request. The earlier catalog-first scan, built-in account users matching, merged effective permissions, OAuth integration, and single-workspace design were preserved.

The backend was later found stopped, which caused the frontend to show both Workspace connection could not be verified and Unable to connect to Databricks Workspace. The backend was restarted and the issue was confirmed to be process availability rather than credential failure.

| Final check | Status |
| --- | --- |
| Frontend on port 5173 | Running and returning HTTP 200 |
| Backend on port 8000 | Running and returning HTTP 200 |
| Databricks OAuth | Connected |
| Workspace API | connected=true |
| SCIM user API | Successful; 4 live users returned |

# 11. Recommended Follow-up

Set DATABRICKS_WORKSPACE_NAME to a friendly operational name if the deployment identifier is not suitable for the UI.

Rotate any client secret that was previously shared outside the secure environment file.

Add .env to source-control ignore rules and use a managed secret store for production deployment.

Consider a parallelized permission scan or an asynchronous scan job if the workspace grows beyond the current 60-second interactive budget.

Add automated integration tests for OAuth refresh, catalog-first traversal, account users inheritance, and merged effective permissions.